# Project Planning Phase

# (Product Backlog, Sprint Planning, Stories, Story points)

Date

Team ID

Project Name

Maximum Marks

31 October 2022

PNT2022TMID35794

Smart Solutions for Railways

8 marks

# COMPLETED TASKS:

| Phase | Title | Description | Date |  |
| --- | --- | --- | --- | --- |
| Preparation Phase | Initial requirements | IBM login and github account creation | 22 - 27 Aug 2022 |  |
|  |  | And learning about repository phases and platform |  |  |
|  | Literature Survey and |  |  |  |
|  |  | Referring the technical papers, research publications | 3 September 2022 |  |
|  | Information Gathering |  |  |  |
| Ideation Phase | Prepare Empathy Map | To describe pain and gains of user and form problem statement | 10 September 2022 |  |
|  | Ideation | Finding the important ideas to be included | 17 September 2022 |  |
|  |  | Developing solution considering practical features ,issues and scalability |  |  |
|  | Proposed Solution |  | 24 September 2022 |  |
| Project Design Phase -I |  |  |  |  |
|  | Problem Solution Fit | Solution fit file | 1 October 2022 |  |
|  | Solution Architecture | Solution Architecture building | 1 October 2022 |  |
|  | Customer Journey | Getting idea about user interaction with the project | 8 October 2022 |  |
| Project Planning Phase |  |  |  |  |
|  | Functional Requirement | To know the functional needs | 12 October 2022 |  |
|  | Data flow Diagrams | Data flow diagram | 12 October 2022 |  |

|  | Technology Architecture | Technology Architecture | 12 October 2022 |  |
| --- | --- | --- | --- | --- |
|  |  | Of the project |  |  |
|  | Milestone & sprint delivery | Listing the activities done till now and upcoming works | 18 October 2022 |  |
|  | plan |  |  |  |
|  | Ongoing and Upcoming |  |  |  |
| Project Development Phase | Project Development-Delivery | Work on the project to develop the mentioned sprints | 24 October 2022 – |  |
|  | of sprint 1,2,3 &4 |  | 19 November 2022 |  |