# Project Planning Phase Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 23 October 2022 |
| --- | --- |
| Team ID | PNT2022TMID35794 |
| Project Name | Project –Smart solution for railways |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Team members | Functional Requirement (Epic) | User Story Number | User Story / Task | Story points | Priority | Release |
| --- | --- | --- | --- | --- | --- | --- |
| Pavithra P Rafeeth S | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 1 | High | Sprint-1 |
| Pavithra P Rafeeth S |  | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 3 | High | Sprint-1 |
| Rafeeth S Keerthika K |  | USN-3 | As a user, I can register for the application using my mobile number and confirm through OTP received | 3 | Medium | Sprint-1 |
| Rafeeth S Bhagavathy M |  | USN-4 | As a user, I can register for the application through Gmail | 1 | Medium | Sprint-1 |
| Keerthika K Pavithra P | Login | USN-5 | As a user, I can log into the application by entering email & password | 2 | High | Sprint-2 |
| Pavithra P Bhagavathy M | Dashboard | USN-6 | As a user, I can navigate through the dashboard to get the details of seat availability and booking after logging in and entering the desired location and date | 3 | High | Sprint-2 |
| Bhagavathy M Rafeeth S |  | USN-7 | As a user, I can fill in my details and upload my ID proof and book ticket by online transaction | 3 | High | Sprint-3 |
| Everyone |  | USN-8 | As a user, I can get the QR code for the payment and ticket booked | 3 | Medium | Sprint-3 |
| Keerthika K Bhagavathy M | Additional features | USN-9 | As a user, I can see the booking history and cancellation of tickets is also possible | 1 | Medium | Sprint-4 |
| Pavithra P Rafeeth S |  | USN-10 | As a user, I can check the weather updates and location accuracy | 2 | Low | Sprint-4 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

NOTE: If completed every sprint on time our table looks like this.

| SPRINT | TOTAL STORY POINTS | DURATION | START DATE | END DATE | STORY POINTS COMPLETED (AS ON PLANNED DATE) | SPRINT RELEASE DATE(ACTUAL) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 days | 31 Oct 2022 | 05 Nov 2022 | 20 | 29 Oct 2022 |
| Sprint-3 | 20 | 6 days | 07 Nov 2022 | 12 Nov 2022 | 20 | 29 Oct 2022 |
| Sprint-4 | 20 | 6 days | 14 Nov 2022 | 19 Nov 2022 | 20 | 29 Oct 2022 |